Zebron Organization Architecture

Provisioning, Organization Workspace, Capabilities, Onboarding & Route Map

Architecture Proposal • October 2026

# 1. Executive Summary

Zebron is evolving from a collection of partner-oriented features into a multi-tenant platform where an organization is the primary operating boundary. The recommended architecture makes Organization Workspace, provisioning, capabilities, onboarding, lifecycle state, and centralized organization context the foundation for future growth.

The key change is to stop treating Test Center as a special Partner subsystem. Assessment and testing functionality should become an organization capability. The existing Partner Portal can evolve into an Organization Workspace while preserving the current URL structure during migration.

# 2. Why the Architecture Should Change

Zebron now contains multiple organization-facing capabilities: programs, courses, questions, assessments, knowledge, community, members, settings, and onboarding.

A Partner-specific architecture makes every new organization capability look like another special feature under Partner Portal.

Provisioning needs to be explicit, observable, retryable, and separated from organization onboarding.

Organization context should have one front-facing state boundary. OrganizationStore is the Angular state boundary for organization-aware features.

Capabilities allow different organizations to receive different functionality without hard-coding every feature as universally available.

The design supports future subscription tiers, feature licensing, beta capabilities, organization types, and enterprise-specific configuration.

# 3. Core Architecture Principles

| Principle | Meaning |
| --- | --- |
| Organization is the tenant boundary | All organization-facing data and features resolve through organization context. |
| Provisioning is platform-controlled | Platform processes create and initialize organization resources. |
| Onboarding is organization-controlled | Organization owners and authorized staff configure the organization. |
| Lifecycle is separate from onboarding | Completing onboarding does not automatically mean ACTIVE. |
| Capabilities are explicit | Features such as assessments, knowledge, and community are enabled per organization. |
| Provisioning is idempotent | Retries reuse or reconcile existing resources rather than create duplicates. |
| OrganizationStore is the UI context boundary | Feature components consume organization state from OrganizationStore instead of directly injecting the legacy context service. |

# 4. Target Zebron Architecture

ZEBRON PLATFORM
├── Platform Administration
│   ├── Applications
│   ├── Approvals
│   ├── Provisioning
│   ├── Organizations
│   ├── Configuration
│   └── Operational Monitoring
│
└── Organization Workspace
    ├── Overview
    ├── Programs
    ├── Assessments
    ├── Knowledge
    ├── Community
    ├── Members
    └── Settings

# 5. Provisioning Architecture

Provisioning should be a first-class platform workflow rather than incidental logic executed while creating an organization.

APPLICATION
    ↓
SUBMITTED
    ↓
UNDER_REVIEW
    ↓
APPROVED
    ↓
PROVISIONING
    ├── Create organization
    ├── Create owner membership
    ├── Initialize roles
    ├── Initialize settings
    ├── Assign capabilities
    ├── Initialize onboarding
    └── Write audit/provisioning status
    ↓
PROVISIONED
    ↓
ONBOARDING
    ↓
READY
    ↓
ACTIVE

## 5.1 Provisioning vs. Onboarding

| Area | Owner | Purpose |
| --- | --- | --- |
| Provisioning | Platform | Create the tenant and initialize platform resources. |
| Onboarding | Organization | Configure the tenant and create initial operational content. |
| Lifecycle | Platform + business process | Represent the organization's business state. |

# 6. Provisioning Data Model

type OrganizationProvisioningStatus =
  | 'pending'
  | 'provisioning'
  | 'provisioned'
  | 'failed'
  | 'requires_attention';

interface OrganizationProvisioning {
  organizationId: string;
  applicationId: string;
  status: OrganizationProvisioningStatus;
  provisioningVersion: number;
  startedAt?: Timestamp;
  completedAt?: Timestamp;
  steps: {
    organizationCreated: boolean;
    ownerCreated: boolean;
    configurationCreated: boolean;
    capabilitiesAssigned: boolean;
    rolesInitialized: boolean;
    onboardingInitialized: boolean;
  };
  error?: string;
}

## 6.1 Idempotency

Each provisioning step first checks whether its target resource exists. If it exists, the step reuses or reconciles it; otherwise it creates it. This makes failed provisioning safely retryable.

# 7. Organization Capabilities

Capabilities decouple what an organization is from which product features it has enabled.

interface OrganizationCapabilities {
  programs: boolean;
  courses: boolean;
  assessments: boolean;
  knowledge: boolean;
  community: boolean;
  resources: boolean;
}

Capabilities can later represent subscription tiers, enterprise packages, beta features, or organization-specific enablement without redesigning the tenant model.

# 8. What Happens to Test Center?

Test Center should no longer be treated as a special Partner feature. Its functionality should become the organization's Assessments capability.

Assessment and testing are organization-owned business capabilities.

Question banks, exams, assessments, results, and review workflows belong to the organization's learning/testing domain.

The current /test-center route can remain temporarily to minimize migration risk.

The UI can later be renamed to Assessments without requiring a fundamental data-model rewrite.

Organization Workspace
├── Programs
├── Assessments
│   ├── Courses
│   ├── Question Bank
│   ├── Exams
│   ├── Assessments
│   └── Results
├── Knowledge
├── Community
├── Members
└── Settings

# 9. OrganizationStore as the Front-End Context Boundary

OrganizationStore should become the single front-facing organization context for organization-aware Angular features. Partner feature components should not directly inject PartnerOrganizationContextService.

selectedOrganization

selectedOrganizationId

membership

organizationRole

settings

onboarding

capabilities

contextLoading

contextError

The existing PartnerOrganizationContextService can remain as the lower-level tenant-resolution authority where needed, while OrganizationStore becomes the state boundary consumed by UI features.

# 10. Target Route Map

| Route | Purpose |
| --- | --- |
| /admin | Platform administration |
| /admin/applications | Application intake and review |
| /admin/organizations | Organization administration |
| /admin/configuration | Platform/configuration administration |
| /partner | Organization selection / workspace entry |
| /partner/org/:organizationId/dashboard | Organization overview |
| /partner/org/:organizationId/programs | Programs |
| /partner/org/:organizationId/test-center | Current assessment/testing route; retained during migration |
| /partner/org/:organizationId/test-center/questions | Question bank / question management |
| /partner/org/:organizationId/knowledge | Knowledge |
| /partner/org/:organizationId/community | Community |
| /partner/org/:organizationId/members | Organization members |
| /partner/org/:organizationId/settings | Organization settings |
| /partner/org/:organizationId/onboarding | Organization onboarding |

## 10.1 Future Route Naming

Keep /test-center during the first implementation phase. After the underlying architecture stabilizes, introduce /assessments and redirect the legacy /test-center routes. This avoids unnecessary simultaneous routing and component changes.

# 11. Implementation Plan

Phase 1 — Complete OrganizationStore migration

Finish Partner Test Center and remove direct organization-context consumption from partner feature components. Build and regression-test after each focused migration.

Phase 2 — Add capabilities

Introduce OrganizationCapabilities and expose capability state through OrganizationStore. Gate navigation and feature access using capabilities plus existing roles/ACLs.

Phase 3 — Formalize provisioning

Create the provisioning record/state machine and move organization creation/initialization into explicit idempotent steps.

Phase 4 — Separate lifecycle from onboarding

Keep provisioning, onboarding, and lifecycle as separate concepts. Onboarding completion must not itself set lifecycle ACTIVE.

Phase 5 — Add operational visibility

Show provisioning status, step status, errors, retries, and audit information to platform administrators.

Phase 6 — Evolve Partner Portal

Keep existing routes initially, but reframe navigation and terminology around the organization rather than Partner-specific feature names.

Phase 7 — Rename Test Center

Introduce /assessments and redirect legacy /test-center routes after the architecture stabilizes.

# 12. Authorization and Security

Organization ID remains part of the tenant boundary for all organization data access.

Roles and capabilities answer different questions: role determines what a user may do; capability determines what the organization has enabled.

Firestore rules and callable functions remain authoritative. UI capability checks are not a substitute for server-side authorization.

Platform administrators retain cross-organization administrative access according to platform authorization rules.

# 13. Why This Scales Better

| Scenario | Benefit |
| --- | --- |
| New feature | Add a capability instead of inventing another Partner subsystem. |
| New customer tier | Assign a different capability set during provisioning. |
| Failed provisioning | Retry individual steps instead of manually rebuilding an organization. |
| Large tenant count | Use idempotent, observable provisioning instead of one fragile creation flow. |
| UI growth | OrganizationStore provides one consistent organization context. |
| Product evolution | Rename/reorganize features without changing the tenant model. |
| Operations | Platform administrators can see exactly where provisioning failed. |

# 14. Final Target State

The end state is a platform in which an application becomes an organization through controlled, observable provisioning; the organization then configures itself through onboarding; and the resulting Organization Workspace exposes only the capabilities assigned to that organization.

Application
    ↓
Approval
    ↓
Provisioning
    ├── Organization
    ├── Owner / Roles
    ├── Configuration
    ├── Capabilities
    └── Onboarding
    ↓
Organization Workspace
    ├── Programs
    ├── Assessments
    ├── Knowledge
    ├── Community
    ├── Members
    └── Settings
    ↓
Ready / Active

Architecture goal: make organization lifecycle and capabilities the stable foundation for Zebron's next stage of growth.